**Previous period of work completed**

Joshua Donaghey, 1.5 hours.

Oliver Ferris, 3 hours.

Shane Mc Daid, 3.5 hours.

Pauric Mc Ginley, 3 hours.

**Evaluation of outstanding items of previous period of work or additional work completed**

Completed Class diagrams, State machines, Use cases, Sequence diagrams. We reviewed these diagrams and made changes accordingly.

Oliver created the Class diagram while Pauric created two state machines. Shane planned and created two sequence diagrams.

**Scheduled work for next period of work**

Joshua Donaghey: Mock-up of Login/Register pages.

Oliver Ferris: Begin to set up the hosting server.

Shane Mc Daid: Mock-up of website - Font.

Pauric Mc Ginley: Mock-up of website - Colours.