**Previous period of work completed**

Ronan Hartin, 4 hours.

Oliver Ferris, 4 hours.

Shane Mc Daid, 6 hours.

Pauric Mc Ginley, 4 hours.

**Evaluation of outstanding items of previous period of work or additional work completed**

Shane worked on the attachments for 3 hours, forget password page for 1 hour and delete email use case for 2 hours. Pauric worked on the customization page for 2 hours on Wednesday and completed it. He also worked on helping Shane with attachments and Ronan with Lesson Plans in Thursday's class. Oliver combined the inbox function, sent email function and write compose together in the one php page for 3 hours. For 1 hour, Oliver worked on the settings page. Ronan helped Shane with the reset password page for 2 hours and started the lesson plans with Pauric for 2 hours.

**Scheduled work for next period of work**

Ronan Hartin: Finish lesson plans and start the layout for Teacher pages.

Oliver Ferris: Working on the settings page, adding customization features.

Shane Mc Daid: Continue working on attachments and start adding functions to the customization page.

Pauric Mc Ginley:  Finish lesson plans and start the layout for Teacher pages.