**Previous period of work completed**

Ronan Hartin, 3 hours.

Oliver Ferris, 6 hours.

Shane Mc Daid, 6 hours.

Pauric Mc Ginley, 4 hours.

**Evaluation of outstanding items of previous period of work or additional work completed**

This week Oliver work on the development of a new front end for the full system, this took 4 hours. Oliver also worked on integrating the old functions into the new front end and ensuring full compatibility. Shane created the function for teacher to be able to send feedback and grades to students, He also set up functionality for teachers to view all emails sent by students. Ronan finished creating the lesson plans and started to develop the grades page for the teachers. Pauric created a profanity filter to check all outgoing mail for inappropriate words, He also set up a function for users to reply to incoming emails

**Scheduled work for next period of work**

Ronan Hartin: Review lesson plans and make any changes. Finish off grading pages.

Oliver Ferris: Finish the UI for teacher pages.

Shane Mc Daid: Create teacher announcements page and finish page to upload lesson plans.

Pauric Mc Ginley:  Finish reply function and test all functions created so far.